SAMI SIX APP

Real App Development Cost Estimate

Software Engineering Costs Only — Physical Infrastructure Already Operational

Six Cargo  ·  Sami Agency  ·  Dar es Salaam, Tanzania  ·  2025

| $8,000 Minimum Build Cost Bolt.New rapid development | $18,500 Recommended Build Full freelance team · 5 months | $45,000 Agency Build Professional agency · 6 months |
| --- | --- | --- |

| 5 mo Time to Launch (MVP) From start to live users | 11 App Workflow Steps Request to cargo release | 6 User Role Dashboards Buyer to Admin |
| --- | --- | --- |

CONFIDENTIAL  ·  Not for public distribution

1. SCOPE OF THIS COST ESTIMATE

Critical Assumption — Infrastructure Already Exists

Six Cargo warehouses: Guangzhou, Yiwu, Dubai, Istanbul — ALREADY OPERATIONAL

Sami Agency clearing licenses, offices (Congo/Faru St, Dar es Salaam) — ALREADY OPERATIONAL

FAW Haulage Fleet with GPS tracking — ALREADY OPERATIONAL

15+ years of business relationships with suppliers, TRA, TPA — ALREADY ESTABLISHED

This document covers SOFTWARE ENGINEERING COSTS ONLY.

No budget for trucks, warehouses, staff salaries, or physical infrastructure is included.

The SAMI SIX APP is not being built from scratch as a new business. It is a digital interface layered on top of an already-functioning trade operation. This fundamentally changes the cost, risk, and timeline compared to a typical tech startup.

This document provides three realistic cost scenarios based on how the development is approached, along with honest assessments of what each delivers, what risks exist, and which approach is recommended for SAMI SIX.

2. WHAT NEEDS TO BE BUILT

The SAMI SIX APP requires the following components to deliver the complete 11-step workflow from product request to cargo release:

2A. Mobile Application (iOS + Android)

| Screen / Feature | Description | Complexity |
| --- | --- | --- |
| Buyer Registration & Login | Phone number OTP login, KYC profile setup | Low |
| Product Request Screen | Upload photo, paste link, voice input (Swahili support) | Medium |
| Supplier Quotation Display | Itemized cost: product + financed cargo charges | Medium |
| SAMI Escrow Payment Flow | M-Pesa, Airtel, Tigopesa, bank transfer integration | High |
| Receipt Upload & Verification | Photo upload, admin notification trigger | Medium |
| Warehouse Media Review | View 2 photos + 1 video, Approve / Reject buttons | Medium |
| 11-Stage Shipment Timeline | Real-time milestone tracker, push notifications per step | High |
| FAW GPS Truck Tracker | Live map for cross-border DRC/Zambia/Uganda deliveries | High |
| Digital Cargo Release Pass | QR code generation, go-down collection or delivery | Medium |
| Order History Dashboard | All orders, statuses, invoices, receipts | Low |
| Final Payment Screen | Balance due on arrival, mobile money payment | Medium |

2B. Admin & Staff Web Dashboards (6 Role Profiles)

| Dashboard | User | Key Functions |
| --- | --- | --- |
| Admin Dashboard | SAMI Management | Verify receipts, manage exchange rates, issue release passes, full order oversight |
| SME Buyer Dashboard | Importer / Trader | Submit requests, track orders, view quotes, pay deposits and final balances |
| Supplier Dashboard | Overseas Supplier | View procurement requests, submit factory pricing in USD/CNY/AED |
| Warehouse Staff View | Six Cargo (overseas) | Log weight/CBM, upload 2 photos + 1 validation video per shipment |
| Clearing Agent View | Sami Agency | Log TRA customs values, port charges, push final balance invoice to buyer |
| Logistics / Driver View | FAW Fleet Driver | Update delivery milestones, GPS check-in at border crossings and delivery points |

2C. Backend Systems & Integrations

| System | Function | Complexity |
| --- | --- | --- |
| Automated Tariff Engine | Calculate TRA customs duty, VAT, freight dynamically before purchase | High |
| Daily Exchange Rate Matrix | Admin updates TZS/USD/CNY/AED rates; feeds calculator in real-time | Medium |
| SAMI Escrow Logic | Hold funds, release to factory only after warehouse verification approved | High |
| Barcode / Digital Inspection Sys. | Assign unique ID to each shipment on warehouse arrival; track digitally | High |
| Push Notification Engine | SMS + in-app alerts at each of 11 milestone steps | Medium |
| IoT GPS Fleet Integration | Connect FAW trucks to app for live cross-border tracking | High |
| M-Pesa / Airtel / Tigo APIs | Mobile money deposit and final payment processing | High |
| Database (PostgreSQL) | Users, orders, shipments, invoices, media, audit logs | Medium |
| File Storage (Media) | Host warehouse photos, videos, receipts, release pass PDFs | Low |
| Row-Level Security (RLS) | Ensure each role only sees their own data; no cross-contamination | Medium |

3. THREE REALISTIC BUILD SCENARIOS

The same app can be built three different ways depending on available budget and risk tolerance. Here is an honest comparison of all three:

| SCENARIO A | Bolt.New Rapid Development — Minimum Viable Product |
| --- | --- |

Build the app on Bolt.New using Supabase for the database, edge functions for the tariff engine, and Supabase Storage for media uploads. This is the fastest and cheapest approach, best suited for a working prototype that can handle real orders.

| # | Development Item | Deliverable | Cost (USD) |
| --- | --- | --- | --- |
| 1 | UI/UX Design & Wireframes | Full Figma designs for all 9 buyer screens + 6 admin dashboards | $800 |
| 2 | Core Database & Auth System | PostgreSQL schema, 6-role auth, Row-Level Security rules | $1,500 |
| 3 | Buyer Mobile App (Responsive Web) | All buyer screens: request, quote, deposit, verify, track, release | $2,500 |
| 4 | Automated Tariff Engine | Supabase Edge Function: TRA duty + VAT + freight calculator | $1,200 |
| 5 | Swahili Localization + UAT Testing | Full Swahili UI, beta testing with real Kariakoo traders | $1,000 |
| 6 | Cloud Deployment + Year 1 Hosting | Domain, SSL, Supabase hosting, M-Pesa integration, technical support | $1,000 |
|  | TOTAL — SCENARIO A | Functional MVP on Bolt.New · ~4 months to launch | $8,000 |

Scenario A — Honest Assessment

SUITABLE FOR: Testing the market with real orders before committing to a full build.

LIMITATION: Responsive web only (not a native iOS/Android app). Works in browser on phone.

LIMITATION: No native GPS tracking for FAW fleet (must use third-party GPS dashboard).

LIMITATION: Video upload size limited by Supabase free tier storage.

BEST WHEN: You want to start immediately, test with 20–50 customers, and fund Phase 2 from profits.

| SCENARIO B | Full Freelance Team — Recommended Build |
| --- | --- |

Hire a team of 4 specialist freelancers on Upwork or Toptal. This produces a real native React Native mobile app for iOS and Android, with a proper Node.js backend, full M-Pesa integration, GPS fleet tracking, and all 6 role dashboards. This is the recommended path.

| Role | Platform | Rate | Hours | Cost (Low) | Cost (High) |
| --- | --- | --- | --- | --- | --- |
| UI/UX Designer | Upwork (East Africa/India) | $20–$40/hr | 80 hrs | $1,600 | $3,200 |
| React Native Developer | Upwork (India/Pakistan) | $25–$45/hr | 280 hrs | $7,000 | $12,600 |
| Node.js Backend Developer | Upwork (India/Pakistan) | $25–$45/hr | 280 hrs | $7,000 | $12,600 |
| QA Engineer + App Store Sub. | Upwork (East Africa) | $15–$25/hr | 80 hrs | $1,200 | $2,000 |
| M-Pesa / Payment Specialist | Upwork | $30–$50/hr | 40 hrs | $1,200 | $2,000 |
| GPS / IoT Integration | Upwork | $30–$50/hr | 40 hrs | $1,200 | $2,000 |
| AWS / Cloud Setup | Upwork | $25–$40/hr | 24 hrs | $600 | $960 |
|  | TOTAL — SCENARIO B | Full native app | ~820 hrs | $19,800 | $35,360 |

Recommended budget for Scenario B: $20,000–$25,000 to allow buffer for revisions and unexpected integration challenges.

Scenario B — What You Get

Native iOS + Android app (downloadable from Google Play + Apple App Store).

Full 11-step workflow with all 6 role dashboards fully functional.

Real M-Pesa, Airtel Money, and Tigopesa payment integration.

Live GPS tracking of FAW fleet for DRC, Zambia, Uganda deliveries.

Barcode scanning system for warehouse cargo identification.

Push notifications at each of 11 milestone steps via SMS + in-app.

Automated Tariff Engine for TRA duty + VAT calculations before purchase.

SAMI Escrow payment logic built into the backend.

Swahili + English bilingual interface.

| SCENARIO C | Professional Software Agency — Enterprise Grade |
| --- | --- |

Engage a professional software development agency based in Nairobi, Cape Town, Dubai, or India. This produces the highest quality output with project management included, but costs significantly more.

| Agency Location | Estimated Cost | Timeline | Quality Level |
| --- | --- | --- | --- |
| Dar es Salaam / Nairobi Agency | $25,000–$45,000 | 5–7 months | Good–Very Good |
| India / Eastern Europe Agency | $35,000–$65,000 | 5–8 months | Very Good |
| UAE / Singapore Agency | $60,000–$120,000 | 6–9 months | Excellent |
| Europe / USA Agency | $80,000–$200,000 | 6–12 months | Excellent |

Scenario C — Honest Assessment

ADVANTAGE: Project manager included. Quality is generally higher and more consistent.

ADVANTAGE: Contractual accountability. You can take legal action if deliverables are missed.

LIMITATION: Significantly more expensive. Budget of $40,000–$60,000 minimum.

LIMITATION: Agencies often build generic solutions; deep customization costs extra.

BEST WHEN: You have secured investor funding of $200,000+ and need an enterprise-grade product.

4. RECOMMENDED APPROACH FOR SAMI SIX

Our Recommendation: Scenario A First, Then Scenario B

PHASE 1: Build Scenario A (Bolt.New, $8,000) in 4 months.

Test with 50 real customers in Kariakoo.

Process 100–200 real orders through the system.

At $1,250 profit per shipment, the app cost is recovered in 7 shipments.

PHASE 2: Use profits from Phase 1 to fund Scenario B ($20,000–$25,000).

Build native iOS/Android app with full GPS, barcode, escrow systems.

This approach eliminates financial risk almost entirely.

| Stage | Action | Budget | Timeline | Funded By |
| --- | --- | --- | --- | --- |
| Phase 1 | Build Bolt.New MVP + test with real Kariakoo customers | $8,000 | Month 1–4 | Own capital or small investor |
| Phase 2 | Build full native app on React Native + Node.js | $20,000 | Month 5–9 | Phase 1 operating profits |
| Phase 3 | Add GPS fleet tracking, barcode system, multi-country | $8,000 | Month 10–12 | Phase 2 operating profits |
| TOTAL | Full enterprise platform, all features, live | $36,000 | 12 months | Self-funded from business profits |

5. ONGOING MONTHLY COSTS AFTER LAUNCH

These are real costs that continue every month after the app goes live. They must be budgeted into the business operating costs:

| Cost Item | Scenario A (Bolt.New) | Scenario B (Full App) | Notes |
| --- | --- | --- | --- |
| Cloud Hosting (AWS / Supabase) | $50–$100 | $200–$500 | Scales with number of users and orders |
| Database Storage | $0–$25 | $50–$150 | Supabase free tier sufficient for Phase 1 |
| SMS Notifications (Africa’s Talking) | $30–$80 | $80–$200 | Per SMS sent to buyers at each milestone |
| Push Notifications (Firebase) | $0 | $0–$50 | Free up to 1M messages/month on Firebase |
| M-Pesa API Fees | 1.0–1.5% per txn | 1.0–1.5% per txn | Safaricom charges per transaction processed |
| Google Play + Apple App Store | N/A | $7/mo + $99/yr | Annual Apple developer fee + Google monthly |
| Bug Fixes + Minor Updates | $200–$400 | $500–$1,000 | Part-time developer retainer |
| GPS Data SIM Cards (FAW Fleet) | N/A | $5–$15/truck | Per truck per month for IoT GPS data |
| TOTAL MONTHLY MAINTENANCE | $280–$605 | $835–$1,915 | Estimate depending on volume |

6. HOW TO HIRE DEVELOPERS — PRACTICAL GUIDE

6.1 Where to Find Developers

| Platform | Best For | Price Range | Recommended Action |
| --- | --- | --- | --- |
| Upwork.com | Full freelance team of 3–4 specialists | $15–$50/hr | Post detailed job, request portfolio of mobile trade apps |
| Toptal.com | Senior developers only (top 3% screened) | $60–$150/hr | Use for backend architect or lead developer only |
| LinkedIn | East African developers (Tanzania, Kenya, Uganda) | Negotiable | Search: React Native Developer Nairobi / Dar es Salaam |
| Fiverr.com | UI design mockups or small isolated tasks | $50–$500 | Use only for design work, NOT full app development |

6.2 Required Technical Skills

When posting your job or interviewing candidates, require ALL of the following:

- React Native — for iOS and Android from one codebase

- Node.js + Express — backend API server

- PostgreSQL or Supabase — relational database with RLS

- M-Pesa Daraja API experience — Tanzanian mobile money integration

- REST API development and documentation

- File upload and media storage (photos, videos)

- Push notifications (Firebase Cloud Messaging)

- Minimum 3 years experience, with at least one shipped mobile app

6.3 Vetting and Hiring Process

| Step | Action | Cost | Purpose |
| --- | --- | --- | --- |
| 1 | Review portfolio: find apps similar to logistics or trade platforms | Free | Verify they understand your industry |
| 2 | 30-minute video call in English (or Swahili if East African) | Free | Test communication; can they explain their work? |
| 3 | Paid test task: build ONE screen from your Figma design | $100–200 | Verify their real coding ability |
| 4 | Check Upwork reviews and Job Success Score (aim for 90%+) | Free | Reputation and reliability verification |
| 5 | Sign milestone-based contract with escrow payment via Upwork | 5% fee | Protects your money; pay only on delivery |

6.4 Payment Structure — Protect Your Money

Never Pay 100% Upfront

Milestone 1 (20%): After all Figma designs are approved.

Milestone 2 (30%): After core database and login system works.

Milestone 3 (30%): After buyer app with payment flow is fully functional.

Milestone 4 (10%): After testing is complete and app is submitted to Google Play.

Final 10%: After 30-day post-launch support with no critical bugs.

7. DEVELOPMENT TIMELINE — MVP TO LAUNCH

| Month | Phase | Activity | Deliverable |
| --- | --- | --- | --- |
| Month 1 | Design | UI/UX Figma designs, database schema, role architecture | All screens designed, schema approved |
| Month 2 | Backend | Database setup, 6-role auth, Row-Level Security, API routes | Working login system for all 6 roles |
| Month 3 | Core App | Buyer screens: request, quote, deposit, verify, track | Full buyer journey from request to approval |
| Month 4 | Integrations | M-Pesa payment, SMS notifications, media upload, tariff calc | Live payments, real SMS alerts, barcode logging |
| Month 5 | Testing + UAT | Swahili localization, beta test with Kariakoo traders | Bug-free app tested with real customers |
| Month 6 | Launch | Google Play + App Store submission, domain, cloud deployment | App live, first real orders being processed |
| Month 7+ | Phase 2 | GPS fleet tracking, cross-border features, analytics | FAW truck live tracking on app for DRC/Zambia orders |

8. RETURN ON INVESTMENT — WHY THIS COST IS SMALL

The most important perspective: Six Cargo and Sami Agency already generate real revenue from real shipments every week. The app does not create the business. It scales it.

| Metric | Value | Calculation / Notes |
| --- | --- | --- |
| App Phase 1 cost | $8,000 | One-time build — Scenario A |
| App Phase 2 cost (full native) | $20,000 | One-time build — Scenario B |
| Profit per shipment | $1,250 | Freight margin + clearing + platform fee |
| Shipments to recover Phase 1 cost | 7 shipments | $8,000 ÷ $1,250 = 6.4 shipments |
| Shipments to recover Phase 2 cost | 16 shipments | $20,000 ÷ $1,250 = 16 shipments |
| Break-even time after launch | 2–4 weeks | At 200 shipments/month initial volume |
| Year 1 projected revenue | $8,800,000 | 2,000 shipments/month × 12 months |
| Year 1 projected profit | $3,000,000 | 33.7% gross margin maintained |
| Total app cost as % of Year 1 profit | < 0.9% | $28,000 ÷ $3,000,000 = 0.93% |
| 5-Year projected profit | $134,000,000+ | All phases combined |
| Total app cost as % of 5yr profit | < 0.02% | Extraordinary leverage ratio |

The Core Logic

Six Cargo and Sami Agency have spent 15+ years building the hardest part:

warehouses in China and Dubai, customs licenses, FAW trucks, TRA relationships.

A $28,000 app investment on top of this existing infrastructure unlocks the ability

to process thousands of orders per month from buyers across East and Central Africa

without requiring a single additional employee in the operations chain.

The app does not create the business. It removes the ceiling on how large it can grow.

9. HONEST RISK ASSESSMENT

Every technology project carries risks. Here are the real risks for SAMI SIX APP and how to mitigate them:

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Developer delivers poor quality work | Medium | High | Use milestone payments; paid test task before hiring; Upwork escrow protection |
| M-Pesa API integration takes longer than planned | High | Medium | Budget extra 2–3 weeks specifically for payment integration; use experienced Tanzanian developer |
| TRA duty rates change after tariff engine is built | Medium | Medium | Build admin panel to manually update duty rates; engine is configurable, not hardcoded |
| App rejected by Apple App Store | Low | Medium | Follow Apple Human Interface Guidelines from day 1; budget for 1–2 resubmission rounds |
| SMEs resist switching from WhatsApp | High | High | Offer first 10 orders with personal support from Sami team; demonstrate value with real money saved |
| GPS integration fails for DRC routes | Medium | Low | Use Bolt tracker hardware with local SIM; delay GPS feature to Phase 2 if needed |
| Developer disappears mid-project | Low | High | Only hire via Upwork with escrow; never pay more than 30% before milestone delivery |

10. FINAL SUMMARY — COST DECISION GUIDE

| Scenario | Total Cost | Timeline | Output | Best For |
| --- | --- | --- | --- | --- |
| A — Bolt.New MVP | $8,000 | 4 months | Web-based app, all core features | Testing market, limited budget |
| B — Full Freelance | $20,000–$25,000 | 5–6 months | Native iOS/Android, GPS, full features | Recommended path after market validation |
| C — Agency | $40,000–$80,000 | 6–9 months | Enterprise grade, project managed | Post-investor funding round |
| A then B (Recommended) | $28,000 total | 10 months | Staged: MVP → Full platform | Zero risk, self-funded from profits |

BUILD THE APP. DIGITIZE THE OPERATION. SCALE ACROSS AFRICA.

Six Cargo and Sami Agency have already built the hardest part. Real warehouses. Real trucks. Real customs relationships. 15 years of trusted operations. The SAMI SIX APP is the digital interface that makes all of it accessible to every SME with a smartphone in Kariakoo, Mwanza, Lubumbashi, Lusaka, and Kampala.

Six Cargo  ·  Sami Agency  ·  Congo/Faru Street, Dar es Salaam  ·  Tanzania  ·  2025